Ideation Phase

Sprint Planning Logic — Epics, Stories, Story Points & Velocity

| Date | 7 July 2026 |
| --- | --- |
| Team ID | SWTID-2026-2247 |
| Project Name | Emotion Detection and Learning Support Engine |

What is a Sprint?

A sprint is a fixed period of time — typically one to four weeks — during which a team commits to completing a defined set of tasks. For the Emotion Detection and Learning Support Engine, each sprint is planned as a 6-day cycle, giving the team a short, focused window to deliver a working increment of the product.

What is an Epic?

An epic is a large body of work — too big to finish in a single sprint — that is broken down into smaller, deliverable stories spread across multiple sprints. In this project, the six epics (Environment Setup, Kaggle Model Training, Core Emotion Detection Pipeline, AI Guidance Engine, Streamlit UI, and User Interaction/Testing) each represent one major area of the system.

What is a Story?

A story is a small, independently completable unit of work that belongs to an epic. Each story is written from the user's or developer's point of view (“As a ___, I can ___ so that ___”) and is estimated in story points before being assigned to a sprint.

What is a Story Point?

A story point is a relative measure of the effort a story takes to complete, usually expressed using the Fibonacci sequence (1, 2, 3, 5, 8...). Smaller numbers represent simpler, low-effort stories; larger numbers represent stories with more complexity, risk, or unknowns.

Worked Example: Emotion Detection and Learning Support Engine

The backlog for this project is organized into 5 sprints across the 6 epics. Each user story below carries a Fibonacci story point estimate.

Sprint-1 — Environment Setup

USN1  Obtain Gemini API Key  — 1 pt

USN2  Install Python & Create Virtual Environment  — 1 pt

USN3  Install Project Dependencies  — 2 pt

USN4  Create the .env Configuration File  — 1 pt

USN5  Verify Model and Data Directories  — 1 pt

USN6  Prepare Project Folder Structure  — 2 pt

Total Story Points in Sprint-1 = 1+1+2+1+1+2 = 8

Sprint-2 — Kaggle Model Training

USN7  Kaggle Setup (GPU + Dependencies + Data Loading)  — 3 pt

USN8  Data Preprocessing & Tokenization  — 3 pt

USN9  BiLSTM Model Training  — 5 pt

USN10  Domain-Adaptive Fine-Tuning  — 5 pt

USN11  BERT Model Fine-Tuning  — 5 pt

USN12  Model Export & Local Integration  — 3 pt

Total Story Points in Sprint-2 = 3+3+5+5+5+3 = 24

Sprint-3 — Core Emotion Detection Pipeline

USN13  Text Preprocessing & Keyword Enhancement  — 2 pt

USN14  BiLSTM Classifier (5-Class Softmax)  — 3 pt

USN15  BERT Classifier with Class Weighting  — 3 pt

USN16  Mixed Emotion Detection (≥15% Secondary)  — 3 pt

USN17  Unified Prediction Schema  — 2 pt

USN18  CSV Persistence & Cached Model Loading  — 2 pt

Total Story Points in Sprint-3 = 2+3+3+3+2+2 = 15

Sprint-4 — AI Guidance Engine & UI Foundation

USN19  Capture Field and Problem Context  — 2 pt

USN20  Generate Empathetic AI Responses  — 3 pt

USN21  Response Regeneration & Synchronization  — 3 pt

USN22  Session History & CSV Logging  — 2 pt

USN23  Responsive Layout & Session State  — 2 pt

Total Story Points in Sprint-4 = 2+3+3+2+2 = 12

Sprint-5 — UI Completion & Testing

USN24  Emotion Analysis & Model Comparison Visualization  — 3 pt

USN25  Form Controls, Validation & Error Handling  — 2 pt

USN26  Analytics Dashboard & Interactive Charts  — 3 pt

USN27  Validate UI Flow End-to-End  — 2 pt

USN28  Optimization & Deployment Readiness  — 3 pt

Total Story Points in Sprint-5 = 3+2+3+2+3 = 13

Total Story Points

Sprint-1 = 8

Sprint-2 = 24

Sprint-3 = 15

Sprint-4 = 12

Sprint-5 = 13

Velocity = Total Story Points Completed / Number of Sprints

Total Story Points = 8 + 24 + 15 + 12 + 13 = 72

Number of Sprints = 5

Velocity = 72 / 5 = 14.4 (Story Points per Sprint)

The team's velocity for the Emotion Detection and Learning Support Engine is 14.4 story points per sprint.